# Account Management Module

## Backend Implementation Roadmap

This roadmap outlines the implementation tasks for the Account Management Module. It focuses on the backend components, APIs, validation rules, security, testing, and documentation required for a production-ready banking application.

# Week 1 – Customer Management

## Objectives

Implement customer registration and retrieval.

### Tasks

#### Domain Layer

- Create Customer entity

- Configure entity mappings

- Define database constraints

#### Persistence Layer

- Create CustomerRepository

#### Service Layer

- Create CustomerService

- Implement customer registration logic

- Implement customer retrieval logic

#### API Layer

- Create CustomerController

- Create Customer Request and Response DTOs

#### Validation

Validate:

- Required fields

- Email format

- Phone number format

- National ID format

- Duplicate email

- Duplicate phone number

- Duplicate national ID

#### Error Handling

Implement:

- Global Exception Handler

- Validation exception handling

- Resource Not Found exceptions

- Duplicate Resource exceptions

#### Testing

- Unit tests

- Validation tests

### Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /customers | Register customer |
| GET | /customers | Retrieve all customers |
| GET | /customers/{id} | Retrieve customer by ID |

# Week 2 – Account Creation

## Objectives

Implement account creation and retrieval.

### Tasks

#### Domain Layer

- Create Account entity

- Define Customer–Account relationship

- Create Account Status enum

#### Persistence Layer

- Create AccountRepository

#### Service Layer

Implement:

- Account creation

- Account lookup

- Account number generation

#### API Layer

- Create AccountController

- Create Account DTOs

#### Business Rules

Validate:

- Customer exists

- Initial deposit requirements

- Generated account number uniqueness

- Default account status = ACTIVE

#### Testing

- Unit tests

- Business rule validation tests

### Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /accounts | Create account |
| GET | /accounts | Retrieve all accounts |
| GET | /accounts/{id} | Retrieve account |

# Week 3 – Customer & Account Updates

## Objectives

Implement update operations.

### Tasks

#### Customer Updates

- Update customer information

- Validate updated fields

- Prevent duplicate email

- Prevent duplicate phone number

#### Account Updates

- Update account information

- Validate update requests

- Map DTOs to entities

#### Exception Handling

Handle:

- Resource not found

- Invalid updates

- Duplicate records

#### Testing

- Unit tests

- Update validation tests

### Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| PUT | /customers/{id} | Replace customer |
| PATCH | /customers/{id} | Partial customer update |
| PUT | /accounts/{id} | Replace account |
| PATCH | /accounts/{id} | Partial account update |

# Week 4 – Account Status Management

## Objectives

Implement account lifecycle management.

### Account Statuses

- ACTIVE

- INACTIVE

- BLOCKED

- SUSPENDED

- CLOSED

### Tasks

Implement:

- Account status field

- Status transition logic

- Status validation

- Business rule enforcement

- Audit logging for status changes

Prevent:

- Invalid status transitions

- Operations on closed accounts

#### Testing

- Status transition tests

- Business rule tests

### Endpoint

| Method | Endpoint | Description |
| --- | --- | --- |
| PATCH | /accounts/{id}/status | Update account status |

# Week 5 – Account Closure & Security

## Objectives

Secure the module and implement account closure.

### Account Closure

Implement:

- Account closure endpoint

- Verify account exists

- Ensure account balance is zero

- Verify no pending transactions (if applicable)

- Set account status to CLOSED

- Record closure timestamp

### Authentication

Implement:

- JWT Authentication

- Login endpoint

- Token generation

- Token validation

### Authorization

Implement role-based access control (RBAC):

- Admin

- Bank Staff

- Customer (where applicable)

Protect all endpoints using JWT.

#### Testing

- Authentication tests

- Authorization tests

- Security tests

### Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /login | Authenticate user |
| PATCH | /accounts/{id}/close | Close account |

# Week 6 – Testing, Documentation & Finalization

## Objectives

Prepare the module for production.

### Testing

Complete:

- Unit tests

- Integration tests

- API testing (Postman)

- Authentication tests

- Validation tests

- Exception handling tests

### Documentation

Generate:

- Swagger / OpenAPI documentation

- Postman Collection

- API Usage Guide

### Code Quality

Perform:

- Code cleanup

- Refactoring

- Logging improvements

- Performance review

- Final code review

# Final Deliverables

## Customer Management

- Customer Entity

- Customer Repository

- Customer Service

- Customer Controller

- Request & Response DTOs

- Input Validation

- Customer CRUD APIs

## Account Management

- Account Entity

- Customer–Account Relationship

- Account Repository

- Account Service

- Account Controller

- Request & Response DTOs

- Account Creation

- Account Updates

- Account Status Management

- Account Closure

## Security

- JWT Authentication

- Role-Based Authorization (RBAC)

- Protected REST APIs

## Quality Assurance

- Global Exception Handling

- Request Validation

- Structured Logging

- Unit Tests

- Integration Tests

- API Tests (Postman)

- Swagger/OpenAPI Documentation

## Expected Outcome

At the end of the six-week implementation, the Account Management Module should provide a secure, well-tested, and production-ready REST API capable of:

- Registering and managing customers

- Creating and maintaining bank accounts

- Managing account lifecycle and status transitions

- Securing access with JWT authentication and role-based authorization

- Providing comprehensive API documentation and automated test coverage for maintainability and future integration.