# LOAN MANAGEMENT MODULE

# WEEK 1.

DATABASE DEVELOPMENT

Activities to be performed.

1. Learn PostgreSQL, pgAdmin. And Postman.

2. Design Database tables.

3. Create PostgreSQL schema.

4. Create sample loan data.

# WEEK 2.

Learn Spring Boot.

Design REST APIs.

Create Use Case Diagram.

Create ER Diagram.

Create Loan Workflow Diagram.

Design Loan Module Architecture.

# WEEK 3.

Implement Loan Application.

Implement Loan Product Management.

Testing Loan Applications.

# WEEK 4.

Implement Loan Approval.

Implement Loan Disbursement.

Testing Approval and Disbursement.

# WEEK 5.

Implement Repayment Tracking.

Implement Loan Monitoring.

Generate Loan Reports.

WEEK 6.

Integrate with Developer 1, 2, 4 and 5.

System Testing.

Documentation.

MOST IMPORTANT BANKING RULES

- Only existing customers can apply for loans.

- Loan amount must not exceed configured limits.

- Only approved loans can be disbursed.

- Repayments cannot exceed outstanding balance.

- Never delete loan records.

- Maintain complete audit trail.

- Generate unique loan IDs.

- Validate customer account before processing.

- Track every status change.

- Test all calculations before integration.

# WHAT IS A LOAN MANAGEMENT MODULE?

The Loan Management Module is responsible for loan application, approval, disbursement, repayment tracking and monitoring throughout the loan lifecycle.

LOAN STATUS

Pending, Approved, Rejected, Disbursed, Active, Completed, Defaulted.

MAIN AREAS I NEED TO THINK ABOUT

Duplicate loan applications.

Incorrect loan calculations.

Loan approved by unauthorized user.

Disbursement succeeds in system but fails in transaction service.

Late repayments and penalties.

Integration failure with Accounts or Transactions modules.

# SOFTWARES AND TOOLS REQUIRED

Java JDK -> Business logic and calculations.

Spring Boot -> REST APIs and backend services. Used from Week 2.

PostgreSQL -> Loan database storage. Used from Week 1.

pgAdmin -> Database administration and queries.

Postman -> API testing.

Git -> Version control.

GitHub -> Team collaboration.

Draw.io -> ERD and architecture diagrams.

Swagger -> API documentation.

VS Code -> Development environment.

# TABLES TO DESIGN

## loan_products

product_id (PK)

product_name

min_amount

max_amount

interest_rate

max_term_months

## loans

loan_id (PK)

customer_id (FK)

product_id (FK)

principal_amount

interest_rate

term_months

status

application_date

## loan_approvals

approval_id (PK)

loan_id (FK)

approved_by

decision

remarks

approval_date

## loan_disbursements

disbursement_id (PK)

loan_id (FK)

amount

transaction_reference

disbursement_date

## loan_repayments

repayment_id (PK)

loan_id (FK)

amount_paid

remaining_balance

payment_date

# RELATIONSHIPS

Customer and Loans (1 to Many).

Loan Products and Loans (1 to Many).

Loans and Repayments (1 to Many).

Loans and Approvals (1 to 1).

Loans and Disbursements (1 to 1).

# SYSTEM STRUCTURE(My point of view.)

Customer
  -> Loan Application
  -> Loan Approval
  -> Loan Disbursement
  -> Repayment Tracking
  -> Loan Monitoring.

# RISK ASSESSMENT

Unauthorized Approval -> Use role-based access control.

Disbursement Failure -> Use transaction confirmation and rollback.

Duplicate Applications -> Validate existing active applications.

Incorrect Calculations -> Extensive testing and validation.

Database Failure -> Backups and recovery procedures.

Integration Failure -> Standard REST APIs and integration testing.

# API ENDPOINTS

POST /api/loans

GET /api/loans/{id}

PUT /api/loans/{id}/approve

PUT /api/loans/{id}/reject

POST /api/loans/{id}/disburse

POST /api/loans/{id}/repayments

GET /api/customers/{customerId}/loans

# PROROPOSED WAY FORWARD

Development Phase: PostgreSQL(Database software) on each developer machine.

Integration Phase: Shared cloud database and REST API integration.